Project Planning Phase

Project Planning and Scheduling

| Date | 19 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS42182 |
| Project Name | prosperity prognosticator: machine learning for startup success |
| Maximum Marks | 5 Marks |

Project planning and scheduling :

| Phase | Duration (Weeks) | Week Numbers | Key Activities | Deliverables |
| --- | --- | --- | --- | --- |
| 1. Project Initiation & Requirements | 2 | Weeks 1–2 | Kickoff, define scope, identify stakeholders, gather functional & non-functional requirements | Project charter, requirements document |
| 2. Data Collection & Integration | 4 | Weeks 3–6 | Identify data sources (Crunchbase, AngelList, PitchBook, LinkedIn, market reports), build ETL pipelines, store data in DB/cloud | Integrated datasets ready for preprocessing |
| 3. Data Preprocessing & Feature Engineering | 3 | Weeks 7–9 | Clean and normalize data, handle missing values/outliers, feature engineering (team, funding, market, temporal, text), exploratory analysis | Feature datasets ready for modeling |
| 4. Machine Learning Model Development | 4 | Weeks 10–13 | Select ML algorithms, train/test/validate models, hyperparameter tuning, model evaluation, implement explainability (SHAP/LIME) | Trained and validated ML models with interpretability |
| 5. Application & Dashboard Development | 3 | Weeks 14–16 | Backend/API development (FastAPI/Flask), dashboard creation (Streamlit/Dash/Power BI), notifications/alerts implementation | Interactive dashboards, APIs, alert system |
| 6. Testing & Validation | 2 | Weeks 16–17 | Unit testing (ETL, ML, backend), integration testing, stakeholder user acceptance testing (UAT) | Tested and validated system |
| 7. Deployment & Monitoring | 2 | Weeks 17–18 | Deploy to cloud (AWS/GCP/Azure), setup monitoring/logging, implement security (encryption, RBAC) | Live, secure, monitored system |
| 8. Documentation & Training | 1 | Week 18 | Create user manuals, technical documentation, conduct training sessions | Documentation, trained stakeholders |
| 9. Project Review & Handover | 1 | Week 18 | Collect stakeholder feedback, assess KPIs, finalize handover | Final report, project closure, system handover |